REQUIREMENTS PRIORITIZATION — MoSCoW

e-Bike Rental Startup — Requirements Life Cycle Management

| Document Title | Requirements Prioritization — MoSCoW | Version | v1.0 |
| --- | --- | --- | --- |
| BABOK Area | Requirements Life Cycle Management | Status | Baseline |
| Author | Omkar Vartak, Business Analyst | Date | May 2026 |
| Technique | MoSCoW Prioritization | Project | e-Bike Rental Startup |

1.  Purpose

This document presents the prioritized requirements for the e-Bike Rental Startup using the MoSCoW technique — a standard requirements prioritization method under the BABOK Requirements Life Cycle Management knowledge area. Requirements have been elicited through structured stakeholder interviews and are categorized to guide Agile sprint planning and product roadmap decisions.

2.  MoSCoW Technique Overview

| Category | Label | Definition |
| --- | --- | --- |
|  | Must Have | Requirements that are critical for launch. The product cannot go live without these. Non-delivery means project failure. |
|  | Should Have | Important requirements that add significant value but are not launch-blocking. Should be delivered in early sprints post-launch. |
|  | Could Have | Desirable features that enhance the product but can be deferred without impacting core functionality. Delivered if time and budget allow. |
|  | Won't Have | Requirements explicitly out of scope for the current release. May be reconsidered in future roadmap cycles. |

3.  Prioritization Summary

| Must Have 16 Requirements | Should Have 11 Requirements | Could Have 1 Requirements | Won't Have 3 Requirements |
| --- | --- | --- | --- |

4.  MoSCoW Prioritization Register

| Must Have — Critical for Launch |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Req ID | Requirement | Category | Source |
| 1 | REQ-01 | The system shall allow users to locate nearby available e-bikes on a real-time map via a mobile application. | Functional — App | Tourist |
| 2 | REQ-02 | The system shall allow users to unlock and lock e-bikes via the mobile app using QR code or NFC scan. | Functional — App | Tourist |
| 3 | REQ-04 | The app shall provide GPS-integrated route navigation and guided tourist routes at key destinations. | Functional — App | Tourist |
| 4 | REQ-06 | The system shall display real-time battery charge level of each available e-bike before booking. | Functional — App | Tourist · Corporate |
| 5 | REQ-07 | The system shall send automated alerts to users when battery level falls below a defined threshold during a ride. | Functional — App | Tourist |
| 6 | REQ-08 | The app shall support digital payment methods including UPI, credit/debit cards, and digital wallets. | Functional — App | Tourist · Corporate |
| 7 | REQ-11 | The system shall provide a B2B admin dashboard allowing organisations to manage employee subscriptions, set usage limits, and view fleet utilisation. | Functional — B2B | Corporate · Business |
| 8 | REQ-13 | The system shall generate monthly consolidated invoices for B2B clients with itemised trip details per employee. | Functional — B2B | Business |
| 9 | REQ-14 | The B2B dashboard shall provide real-time GPS tracking of all active employee rides for business owners. | Functional — B2B | Business |
| 10 | REQ-17 | The system shall display locations of all active charging and docking stations on the app map with real-time availability. | Functional — Operations | Tourist · Corporate |
| 11 | REQ-18 | Docking and charging stations shall be deployed at tourist hotspots, metro/bus transit hubs, IT parks, and commercial zones. | Business | All groups |
| 12 | REQ-19 | The system shall trigger automated maintenance alerts for fleet operations when a bike reports a fault or low battery via IoT sensors. | Functional — Operations | Corporate · Business |
| 13 | REQ-22 | The platform shall maintain 99.5% uptime with guaranteed SLA for B2B enterprise clients. | Non-Functional | Business |
| 14 | REQ-23 | All user payment and personal data shall be encrypted and compliant with relevant data protection regulations. | Non-Functional | All groups |
| 15 | REQ-24 | The app shall be available on both Android and iOS platforms and support devices running OS versions from the last 4 years. | Non-Functional | All groups |
| 16 | REQ-28 | The startup shall offer tourist combo packages — flat-rate hourly bundles at popular tourist zones — as a distinct pricing tier. | Business | Tourist |

| Should Have — High Value, Post-Launch Priority |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Req ID | Requirement | Category | Source |
| 1 | REQ-03 | The app shall support multiple pricing models — hourly, daily, monthly subscription, and tourist packages (flat rate for fixed hours). | Functional — App | Tourist · Corporate |
| 2 | REQ-05 | The app shall support multilingual interface including Hindi and regional Indian languages. | Functional — App | Tourist |
| 3 | REQ-10 | The app shall allow users to view and download their ride history, cost summary, and distance travelled. | Functional — App | Corporate · Business |
| 4 | REQ-12 | The system shall support integration with corporate employee ID systems or SSO for seamless login without a separate account. | Functional — B2B | Corporate |
| 5 | REQ-15 | The system shall allow B2B admins to set per-employee daily distance or usage caps. | Functional — B2B | Business |
| 6 | REQ-16 | The system shall generate sustainability reports (fuel saved, CO₂ offset, distance travelled) for corporate CSR reporting. | Functional — B2B | Corporate |
| 7 | REQ-20 | Each e-bike shall be equipped with a helmet and basic safety gear available at the docking station. | Business | Tourist · Corporate |
| 8 | REQ-21 | The mobile app shall have a maximum booking-to-unlock time of under 60 seconds for a seamless user experience. | Non-Functional | Tourist |
| 9 | REQ-25 | Breakdown replacement for a faulty bike shall be guaranteed within 2 hours under the B2B SLA agreement. | Non-Functional | Business |
| 10 | REQ-26 | The startup shall offer a 30-day free pilot programme for B2B clients with cost-saving analytics reports at the end of the trial. | Business | Business |
| 11 | REQ-27 | The startup shall establish hospitality and hotel tie-ups to enable e-bike bookings through hotel concierge apps or OTA platforms. | Business | Tourist |

| Could Have — Desirable, Deferrable |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Req ID | Requirement | Category | Source |
| 1 | REQ-09 | The system shall allow users to pre-book an e-bike for a future time slot at a specific docking station. | Functional — App | Tourist · Corporate |

| Won't Have — Out of Scope for Current Release |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Req ID | Requirement | Category | Source |
| 1 | REQ-X1 | White-label or co-branded e-bike platform customisation for individual franchise or hospitality partners. | Business | Business |
| 2 | REQ-X2 | In-app gamification or loyalty rewards programme for frequent riders. | Functional — App | General |
| 3 | REQ-X3 | Integration with third-party OTA (Online Travel Agency) platforms such as MakeMyTrip or Booking.com for tourist package bundling. | Business | Tourist |

5.  BA Notes & Prioritization Rationale

- REQ-01 (Real-time bike map) is classified as Must Have — it is the entry point of the entire user journey. Without it, users cannot access the service at all.

- REQ-22 (99.5% platform uptime SLA) is Must Have — downtime directly prevents bike unlocking and breaks B2B client trust. Uptime is a foundational non-functional requirement for any service-based product.

- REQ-10 (Ride history & cost summary) is elevated to Should Have as it directly supports corporate expense management and B2B reporting — key drivers of enterprise adoption.

- REQ-15 (Per-employee usage caps) is elevated to Should Have — without this, the B2B admin dashboard (REQ-11, Must Have) lacks a critical control mechanism that business owners explicitly requested.

- REQ-09 (Pre-booking) is classified as Could Have — useful for planning ahead but not required for the core ride-and-go experience at launch.

- Won't Have requirements are not permanently rejected — they are deferred to future sprint cycles and will be re-evaluated at each quarterly roadmap review.

6.  Next Steps (Agile Context)

| Action Item | Owner | Timeline |
| --- | --- | --- |
| Map Must Have requirements to Sprint 1 backlog | Business Analyst | Sprint 1 |
| Create User Stories for all Must Have and Should Have items | Business Analyst | Sprint 1 |
| Review prioritization with project stakeholders for sign-off | BA + Project Lead | Sprint 1 |
| Build Requirements Traceability Matrix (RTM) | Business Analyst | Sprint 2 |
| Re-evaluate Could Have items at Sprint 3 retrospective | BA + Product Owner | Sprint 3 |

7.  Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0 | May 2026 | Omkar Vartak | Initial baseline document created |

This document is part of the e-Bike Rental Startup BA Case Study Portfolio.  BABOK Knowledge Area: Requirements Life Cycle Management  |  Technique: MoSCoW Prioritization